Project Timeline Document

### Objectives:

Skeleton of how the project will work: randomly generate a building abbreviation, then choose a classroom number and put that into BU classroom search website to find the corresponding picture. Display the picture to the user. Prompt user for input. From input, determine which characters are part of the randomly generated room and which one of those characters is in the correct spot. Display the result to the user. While the guess is not correct, prompt the user to guess again. Once the user has guessed correctly, display the count of total guesses.

### Timeline:

| **Date** | **Task** |
| --- | --- |
| Sunday  11/13/22 | Assign everyone to parts of the project |
| Wednesday  11/30/22 | Have working code that compiles |
| Monday  12/5/22 | Be able to integrate both halves |
| Friday  12/9/22 | Have features done for filming on Saturday |
| Saturday  12/10/22 | Film Video (Daralyn will put it together by Monday)  Have works started on all documents:  StatementOfWork  ProjectDocumentation  ProjectArchitecture |
| Monday  12/12/22 | Be ready to submit:  Final Video  StatementOfWork  ProjectDocumentation  ProjectArchitecture |

### 

### Meeting Record:

| **Meeting Info** | **Notes** |
| --- | --- |
| 1  DATE & TIME:  11/13/22  4:00pm - 5:30pm  LOCATION:  Zoom | ATTENDEES:  Leyandra, Damla, Melissa, Daralyn  OBJECTIVES:   * Be able to turn in project proposal   ACCOMPLISHMENTS:   * Decided on idea for project * Wrote project proposal   TODO:   * Confirm mentor * Print before class |
| 2  DATE & TIME:  11/18/22  1:15pm -2:15pm  LOCATION:  GSU | ATTENDEES:  Damla, Melissa, Daralyn, Leyandra (over phone)  OBJECTIVES:   * Know how to move forward * Send email to Prof Densmore to update him and ask for help   ACCOMPLISHMENTS:   * Discussed and sketched a flowchart * Emailed Prof Densmore * Assigned roles for each team member * Started thinking about timeline   TODO:   * Talk to Densmore (meet with him) * Solidify timeline |
| 3  DATE & TIME:  12/5/22  6:20pm-7:20pm  LOCATION:  Ingalls | ATTENDEES:  Melissa, Daralyn, Leyandra  OBJECTIVES:   * Talk about code * Discuss when to film the video   ACCOMPLISHMENTS:   * Some code debugged * On the same page   TODO:   * Fix code and make sure it all runs properly by Friday   + Error checking debugging   + Classrooms (add the rest of them), add a space between building name and classroom number * COMMENT CODE * Meet again on Friday (3:30pm) to work on making a website/turning it into HTML, CSS and JavaScript(?) |
| 4  DATE & TIME:  12/09/22  3:45pm - 8:00pm  LOCATION:  Hybrid–Photonics/Zoom | ATTENDEES:  Damla, Daralyn, Leyandra, Melissa (on Zoom)  OBJECTIVES:   * Finish adding modes and complete error checking. Be ready for filming tomorrow. * Work on script * Begin/continue working on some of the other documentation   ACCOMPLISHMENTS:   * Most modes completed * Error checking mostly finished * Script updated to demo all modes   TODO:   * Finish Limited mode * Film and edit video |
| 5  DATE & TIME:  12/10/22  9:45am – 12:30pm  LOCATION:  Photonics, EPC, CAS | ATTENDEES:  Daralyn, Damla, Leyandra, Melissa  OBJECTIVES:   * Get all footage   ACCOMPLISHMENTS:   * All footage taken, some code revised/fixed   TODO:   * Put video together * Finish documentation |